Multi-User Multi-Domain Agentic RAG System

MVP Sprint Plan: Artifacts & Sprint Schedule

This document covers all artifacts required to deliver the MVP, grouped by track. For each track: the objective, the artifacts and requirements, the proposed architecture, the workflow steps to build it, and the success metrics that define “done.” The system pairs a hybrid dense plus sparse retrieval pipeline with a multi-agent orchestration layer.

# 1. Discovery & Business

Objective

Establish the problem statement, stakeholders, and success criteria that anchor every scope decision made in the sprints that follow.

# 2. Architecture & Design

Objective

Lock the technical foundation, meaning system architecture, data model, and key decision records, so engineering can build against a stable contract.

Artifacts & Requirements

- System architecture diagram: Component-level view of all services, data stores, and integrations

- Data flow diagram: End-to-end flow: ingest, chunk, embed, retrieve, orchestrate, generate, evaluate

- Domain & RBAC data model: Entity model for users, roles, domains, permissions, and cross-domain access

- Agent & orchestration model: Supervisor and specialist agent roles, handoff protocol, and shared session state

- OpenAPI spec: Complete REST API contract: /query, /ingest, /domains, /audit, /evaluate

- Security architecture document: Auth flows, secret management, encryption boundaries, trust zones

- ADR: embedding model selection: Decision record locking multilingual embedding model choice

- ADR: vector DB selection: Decision record: Qdrant vs Weaviate vs pgvector, with rationale and trade-offs

- ADR: agent framework selection: Decision record: agent/orchestration framework choice, with rationale and trade-offs

- ADR: LLM routing logic: Decision record: classifier design for local vs API model routing

Proposed Architecture

[Business Requirements]

|

v

[System Architecture] ---> [Data Flow Diagram]

|                        |

v                        v

[Domain & RBAC Model]   [Agent & Orchestration Model]

|                        |

v                        v

[OpenAPI Spec] ---> [Security Architecture]

|

v

[ADRs: Embedding / Vector DB / Agent Framework / LLM Routing]

Workflow Steps

- Draft the system architecture diagram covering all services and data stores.

- Model the end-to-end data flow (ingest, chunk, embed, retrieve, orchestrate, generate, evaluate).

- Define the domain & RBAC data model for multi-tenant access.

- Define the agent & orchestration model: supervisor role, specialist roles, and the handoff protocol.

- Write the OpenAPI spec for /query, /ingest, /domains, /audit, /evaluate.

- Document the security architecture (auth flows, secrets, encryption, trust zones).

- Record ADRs for embedding model, vector DB, agent framework, and LLM routing logic.

Success Metrics

- Architecture Review: Diagram and data flow approved before Sprint 1 ends

- ADR Completion: All four ADRs recorded with rationale and trade-offs

- API Contract Stability: OpenAPI spec frozen before build starts

# 3. Data & ML

Objective

Evaluate and lock the models, chunking rules, and evaluation datasets that ingestion, retrieval, orchestration, and quality scoring will depend on.

Artifacts & Requirements

- Embedding model evaluation report: Benchmark of multilingual models (mE5, LaBSE, etc.) on retrieval quality and latency

- Judge LLM prompt design & rubric: Prompt templates for all evaluation dimensions; scoring rubric and calibration guide

- Golden dataset specification: Format, curation guidelines, and per-domain Q&A template for regression testing

- Agentic task dataset: Multi-step and multi-part queries that exercise planning, delegation, and verification

- Chunking strategy document: Chunk size, overlap, and schema-aware chunking rules per content type

Proposed Architecture

[Candidate Embedding Models] ---> [Evaluation Report] ---> [ADR: Locked Model]

[Judge LLM Prompt + Rubric] ---> [Golden Dataset] ---> [Regression Test Suite]

[Agentic Task Dataset] ---> [Agent Evaluation Suite]

[Chunking Strategy] ---> [Ingestion Worker]

Workflow Steps

- Benchmark multilingual embedding models (mE5, LaBSE, etc.) on retrieval quality and latency.

- Design Judge LLM prompts and a scoring rubric across all evaluation dimensions.

- Specify the golden dataset format and curate a per-domain Q&A set.

- Build an agentic task dataset of multi-step queries to exercise planning and delegation.

- Define the chunking strategy (size, overlap, schema-aware rules) per content type.

Success Metrics

- Model Selection: Embedding model locked via ADR with benchmark results attached

- Golden Dataset Readiness: At least one curated Q&A set per domain before the nightly regression job goes live

- Rubric Calibration: Judge LLM scores agree with human review within an agreed tolerance

# 4. Engineering

Objective

Build and wire the services that ingest, retrieve, generate, and audit answers end-to-end across the full pipeline.

Artifacts & Requirements

- Monorepo scaffold + CI pipeline: Repo structure, linting, testing gates, and deployment pipeline

- Auth service: OIDC/SSO integration, session management, internal and external user pools

- RBAC enforcement layer: Server-side permission checks at query, ingestion, and delegation time

- Document ingestion service: PDF, DOCX, OCR fallback, async processing with status tracking

- Structured data ingestion: CSV/XLSX and relational DB connectors with schema-aware chunking

- Chunking + embedding worker: Configurable chunking and multilingual embedding; chunk versioning

- Vector search service: ANN search with per-domain namespace and metadata filtering for RBAC

- BM25 sparse search service: Keyword retrieval across domain-namespaced indices

- RRF fusion module: Merges ranked results from the dense and sparse signals via Reciprocal Rank Fusion

- LLM routing classifier: Routes queries to local or API-based model based on domain sensitivity rules

- Generation service: Integrates local model and API model; prompt assembly with retrieved context

- Confidence scoring module: Combines vector similarity and retrieval strength into a per-answer score

- Citation & provenance tracking: Links answer spans to source chunks with full metadata

- Audit log service: Immutable append-only log: user, domains, chunks, agents, model, scores

- Judge LLM service: Async evaluation instance; receives query, context, and answer; outputs dimension scores

- Evaluation worker: Scores faithfulness, relevance, completeness, citation accuracy; appends to audit log

- REST API: Implements OpenAPI spec: /query, /ingest, /domains, /audit, /evaluate

- Web chat UI: Query interface with session history, citation panel, confidence badge, eval score

- Async job queue: Celery or Temporal setup for ingestion, embedding, and evaluation workers

- Docker Compose: Full dev/staging environment; all services self-contained

- Nightly regression job: Scheduled judge LLM run against golden datasets; results to quality dashboard

Proposed Architecture

[Document / Structured Ingestion]

|

v

[Chunking + Embedding Worker] ---> [Vector DB]

[User Query] ---> [Agentic Orchestration Layer] (see Track 5)

|

v

[Vector Search + BM25] ---> [RRF Fusion]

|

v

[LLM Routing Classifier] ---> [Generation Service]

|

v

[Confidence Scoring] + [Citation Tracking] ---> [Audit Log]

|

v

[Judge LLM] ---> [Evaluation Worker]

Workflow Steps

- Scaffold the monorepo and CI pipeline (linting, tests, deploy gates).

- Build the auth service (OIDC/SSO) and the RBAC enforcement layer.

- Build the ingestion services: documents and structured data.

- Build the chunking + embedding worker and wire it to the vector DB.

- Build the retrieval stack: vector search, BM25, and RRF fusion.

- Build the generation stack: LLM routing classifier, generation service, confidence scoring, citation & provenance tracking.

- Build the audit log service and wire it into every stage.

- Build the judge LLM service and evaluation worker.

- Expose everything via the REST API and wire the web chat UI.

- Stand up the async job queue, Docker Compose, and the nightly regression job.

Success Metrics

- Pipeline Completeness: A query flows end-to-end (ingest, retrieve, generate, evaluate) in the dev environment

- RBAC Correctness: Zero cross-domain leakage in RBAC enforcement tests

- Latency: Retrieval plus generation meets the P95 target under expected load

# 5. Agentic Orchestration

Objective

Add a multi-agent orchestration layer on top of retrieval, so the system plans, delegates, verifies, and synthesizes across specialist agents instead of running a single fixed pipeline. Note: this is the most complex track. If the timeline tightens, reduce the number of specialist agents before cutting the supervisor.

Artifacts & Requirements

- Supervisor agent: Receives the query, plans, delegates to specialists, enforces the step budget, and synthesizes the final answer

- Query-Planning Agent: Decomposes multi-part queries into ordered sub-tasks for the supervisor to delegate

- Retrieval Agent: Owns the dense, sparse, and RRF pipeline; returns ranked context on request

- Structured-Data Agent: Handles direct lookups against structured records (e.g. status, ID lookups)

- Verification Agent: Grades retrieved context and answer drafts; triggers a re-query when results are weak

- Synthesis & Citation Agent: Assembles the final answer with citations and provenance from specialist outputs

- Handoff protocol: Message and state contract for supervisor-to-specialist delegation and return

- Shared session / agent memory: Working memory the supervisor passes between steps and across turns

- RBAC on delegation: Permission checks wrapping every agent handoff and tool call, not just retrieval

- Step / turn budget guard: Hard cap on reasoning steps per query to bound latency and token cost

- Agent evaluation harness: Scores routing correctness, handoff success, and task completion alongside answer quality

Proposed Architecture

[User Query]

|

v

+---------------------- SUPERVISOR AGENT ----------------------+

|  plan -> delegate -> observe -> synthesize  (bounded steps)  |

+--------------------------------------------------------------+

|            |             |               |

v            v             v               v

[Query-    ] [Retrieval  ] [Structured- ] [Verification ]

[Planning  ] [Agent      ] [Data Agent  ] [Agent        ]

[Agent     ] (dense+sparse) (record lookup) (grade+re-query)

|            |             |               |

+------------+------+------+---------------+

|

v

[Synthesis & Citation Agent]

|

v

[Final Answer + Confidence + Citations]

|

v

[Audit Log] ---> [Judge LLM + Agent Eval]

Workflow Steps

- Define the handoff protocol: the message and state contract between the supervisor and specialists.

- Build the supervisor agent with a bounded plan, delegate, observe, and synthesize loop.

- Build the Query-Planning Agent to decompose multi-part queries into sub-tasks.

- Wrap the existing retrieval stack as the Retrieval Agent behind the handoff contract.

- Build the Structured-Data Agent for direct record lookups.

- Build the Verification Agent to grade context and trigger re-queries on weak results.

- Build the Synthesis & Citation Agent to assemble the final answer from specialist outputs.

- Enforce RBAC on every delegation and add the step/turn budget guard.

- Wire shared session and agent memory across the loop and across turns.

- Build the agent evaluation harness for routing, handoff, and task-completion scoring.

Success Metrics

- Task Completion: Multi-step agentic queries resolved end-to-end above an agreed success rate

- Routing Correctness: Supervisor delegates to the right specialist on the agentic task dataset above target

- Bounded Cost: No query exceeds the step budget; latency and token cost stay within set limits

- Delegation Safety: Zero cross-domain access through any agent handoff in RBAC tests

# 6. Testing & Operations

Objective

Prove the system is correct, performant, and ready for real users before go-live.

Artifacts & Requirements

- Test strategy document: Scope, approach, environments, tooling, and sign-off criteria

- Unit test suites: Per-service and per-agent unit tests covering core logic paths

- Integration test suite: End-to-end tests across retrieval and the agentic orchestration loop

- RAG evaluation test suite: Automated judge scoring across golden datasets for all answer dimensions

- Agent evaluation test suite: Automated scoring of routing, handoff, and task completion on the agentic dataset

- RBAC isolation test cases: Cross-domain leakage tests across retrieval and agent delegation

- Performance / load test plan + results: P95 latency targets at target concurrency; multi-step query mix

- UAT plan + sign-off: User acceptance test plan, execution results, and stakeholder sign-off record

- End-user documentation: Chat UI guide, citation reading guide, confidence score explanation

- Admin guide: Domain setup, golden dataset curation, and agentic task dataset usage

- API developer guide: Worked examples for /query, /ingest, /evaluate with authentication patterns

- Go-live checklist: Pre-launch verification checklist covering all production readiness criteria

Proposed Architecture

[Unit Tests] ---> [Integration Test Suite] ---> [RAG Evaluation Suite]

|                    |                        |

v                    v                        v

[Agent Eval Suite]   [RBAC Isolation Tests]   [Performance / Load Tests]

|                                             |

+---------------------------------------------+

|

v

[UAT Plan + Sign-off] ---> [Go-live Checklist]

Workflow Steps

- Write the test strategy document (scope, environments, tooling, sign-off criteria).

- Write unit tests per service and per agent, plus an end-to-end integration test suite.

- Automate RAG evaluation against golden datasets for all judge dimensions.

- Automate agent evaluation (routing, handoff, task completion) against the agentic task dataset.

- Run RBAC isolation tests across retrieval and agent delegation.

- Run performance/load tests at target concurrency and record results.

- Execute UAT with stakeholders and capture sign-off.

- Finalize documentation (end-user, admin, API developer guides) and the go-live checklist.

Success Metrics

- Test Coverage: Unit and integration tests pass on every merge to main

- Zero Leakage: RBAC isolation tests show no cross-domain bleed through retrieval or delegation

- UAT Sign-off: Stakeholders formally approve before the go-live checklist is executed

- Go-live Readiness: All go-live checklist items closed before launch